# hmharness V2.0 可执行施工方案
从现有 Harness → 自进化 Autonomous Software Engineering Runtime

施工版 · 可直接交给 Codex / Claude Code / OpenCode 执行

# 0. 执行摘要

本方案不是产品愿景文档，而是一份按 Milestone、Package、接口、数据结构、测试与验收标准组织的施工蓝图。原则是：不推倒现有 hmharness，先建立可观测、可评估、可恢复的 Runtime 基础，再逐层加入 Capability、Sandbox、Context、Agent Team 与 Evolution。

2026 年的技术趋势进一步强化了这一路线：MCP 2026-07-28 已转向无状态核心、Tasks、扩展框架、缓存化列表结果与更强授权；OpenAI Agents SDK 已将 Agent、Runner、Sandbox Agent、Tracing、Handoffs、Guardrails、可恢复状态等作为明确运行时原语。因此 hmharness 应采用“Runtime / Sandbox / Capability / Evaluation / Evolution”分层，而不是把所有能力塞进一个 Agent Loop。

MCP 2026-07-28 官方规格已于 2026-07-28 发布。citeturn0search1turn0search8 OpenAI Agents SDK 当前文档也明确把 Agent、Runner、Sandbox Agent、Handoffs、Guardrails、Tracing 和可恢复执行作为核心能力。citeturn0search2turn0search3

# 1. North Star 与 Definition of Done

North Star:
hmharness = open, self-evolving agent harness
for autonomous software engineering.
HarmonyOS first.

V2.0 DoD:
1. Every run produces a durable trajectory.
2. Every side effect is a typed capability call.
3. Every run can be evaluated independently.
4. Every workspace can checkpoint / resume / rollback.
5. Every important result is replayable.
6. HarmonyBench can produce a stable score.
7. Evolution proposals can be tested in control/treatment.
8. No evolution can silently promote itself.

硬规则：任何新增模块如果不能通过单元测试、集成测试和至少一个可重复的 smoke/eval，就不能进入主分支。

# 2. 施工总原则

兼容优先：尽量保留现有 public API、CLI 与已有 Domain 能力。

增量替换：先 Adapter，再迁移调用方，最后删除旧实现。

事件优先：关键行为先产生 Event，再由 Observability/Evaluation/Evolution 消费。

Evidence-first：LLM 的自评不能成为唯一成功依据。

Independent Judge：执行 Agent 与最终判定尽量分离。

Sandbox boundary：Runtime 管 Agent 生命周期，Sandbox 管 workspace/process/mount 生命周期。

Capability security：工具、MCP、Skill、Device 操作都必须走 Capability Policy。

数据可回放：生产错误必须能够变成 Benchmark。

Evolution 可回滚：任何 Prompt/Skill/Policy/Router 变化都必须有版本和 rollback point。

# 3. 目标仓库结构

packages/
├── kernel/
├── runtime/
├── orchestrator/
├── context/
├── memory/
├── skills/
├── capabilities/
├── protocols/
│   ├── mcp/
│   ├── acp/
│   └── a2a/
├── sandbox/
├── domain-harmony/
├── observability/
├── trajectory/
├── evaluation/
├── benchmark/
├── evolution/
├── dataset/
└── cli/

docs/
├── architecture/
├── adr/
├── protocols/
├── security/
├── benchmarks/
├── operations/
└── prompts/

tests/
├── unit/
├── integration/
├── contract/
├── e2e/
├── eval/
└── fixtures/

# 4. Milestone 总表

| Milestone | 目标 | 主要 Package | 优先级 | 完成条件 |
| --- | --- | --- | --- | --- |
| M0 | 基线与 ADR | docs/tests | P0 | 现有测试、CLI、Build 全部有基线 |
| M1 | Event + Trajectory | observability/trajectory | P0 | 每次 Run 可记录/读取/导出 |
| M2 | Evaluation + Judge | evaluation/benchmark | P0 | 任务有可重复 Score |
| M3 | Sandbox Runtime | sandbox/runtime | P0 | 创建、执行、快照、恢复、回滚 |
| M4 | Capability Plane | capabilities/protocols | P0 | MCP/Skill/Native Tool 统一 |
| M5 | Context + Memory V2 | context/memory | P1 | 可解释检索与预算 |
| M6 | HarmonyBench | benchmark/domain-harmony | P0 | ≥50 个可复现任务 |
| M7 | Agent Team | orchestrator | P1 | Planner/Coder/Tester/Reviewer/Judge |
| M8 | Project Runtime | runtime/memory | P1 | 跨 Session 长任务恢复 |
| M9 | Evolution V2 | evolution | P1 | Control/Treatment + Canary + Rollback |
| M10 | Dataset / Router | dataset/orchestrator | P2 | 模型路由和数据集可训练 |
| M11 | Agent RL | dataset/evolution | P3 | 有稳定 reward 后再进入 |
| M12 | V3 | 全栈 | P3 | Self-improving Harness |

# 5. M0 — 基线冻结

## 目标

在改架构之前，建立可比较的基线，避免“改完以后不知道是否变好”。

## 执行任务

记录当前 package、入口、CLI command、MCP transport、Memory、Skills、Evolution、HarmonyOS Domain。

建立 baseline test report：unit / integration / e2e / build。

记录典型任务：create → build → install → launch → logs → repair。

冻结一个 baseline tag，例如 v2-foundation-baseline。

建立 docs/adr/ADR-0001-runtime-boundaries.md。

建立 CI：typecheck、lint、unit、integration、smoke。

## 验收

pnpm test
pnpm lint
pnpm typecheck
pnpm build
pnpm test:smoke
# 五项均通过；baseline report 入库。

# 6. M1 — Event + Trajectory

## 6.1 核心类型

type RunId = string;
type EventId = string;

interface RunEvent<T = unknown> {
  id: EventId;
  runId: RunId;
  ts: string;
  type: string;
  actor: "user" | "agent" | "tool" | "system" | "judge";
  payload: T;
  parentEventId?: EventId;
  traceId?: string;
  spanId?: string;
}

interface Trajectory {
  runId: RunId;
  task: TaskSpec;
  startedAt: string;
  finishedAt?: string;
  events: RunEvent[];
  artifacts: ArtifactRef[];
  outcome?: RunOutcome;
  metrics: RunMetrics;
}

## 6.2 必备 Event

run.created
run.started
plan.created
context.assembled
model.requested
model.responded
tool.requested
tool.approved
tool.denied
tool.completed
artifact.created
build.started
build.completed
test.started
test.completed
error.observed
repair.proposed
repair.applied
judge.started
judge.completed
run.completed
run.failed
checkpoint.created
checkpoint.restored

## 6.3 存储

第一阶段不要过度设计数据库。建议采用 append-only JSONL/SQLite 抽象接口，Storage Adapter 后续可替换 PostgreSQL/ClickHouse/对象存储。

interface TrajectoryStore {
  append(event: RunEvent): Promise<void>;
  getRun(runId: RunId): Promise<Trajectory>;
  listRuns(query: RunQuery): Promise<RunSummary[]>;
  export(runId: RunId, format: "jsonl"|"json"): Promise<string>;
}

## 验收

一次真实 HarmonyOS task 结束后可以完整读取 trajectory。

工具拒绝、失败、重试、修复、测试均有事件。

同一 run 可被导出为 JSONL。

# 7. M2 — Evaluation + Judge

## 7.1 Evaluator 接口

interface Evaluator<Input = unknown, Evidence = unknown> {
  id: string;
  version: string;
  evaluate(input: Input): Promise<EvaluationResult<Evidence>>;
}

interface EvaluationResult<E = unknown> {
  score: number;        // 0..1
  passed: boolean;
  evidence: E[];
  failures: Failure[];
  evaluatorVersion: string;
  durationMs: number;
}

## 7.2 Evidence 优先级

1. Build / compiler result
2. Automated tests
3. Static analysis
4. Runtime behavior
5. Device/emulator logs
6. Screenshot / UI comparison
7. LLM Judge
8. Agent self-report

## 7.3 Judge

Judge 必须尽量只读取任务、输出、Evidence 与测试结果，而不是执行 Agent 的内部思维。Judge 结论要保存 evaluator version 和 evidence references。

## 验收

相同输入与相同环境重复运行，Score 波动在定义的 tolerance 内。

Judge 可以明确指出失败证据，而非只返回自然语言。

每次 Evaluation 都能追溯到 trajectory。

# 8. M3 — Sandbox Runtime

## 8.1 API

interface Sandbox {
  id: string;
  create(spec: SandboxSpec): Promise<SandboxSession>;
  exec(session: SandboxSession, cmd: ExecSpec): Promise<ExecResult>;
  read(session: SandboxSession, path: string): Promise<Buffer>;
  write(session: SandboxSession, path: string, data: Buffer): Promise<void>;
  snapshot(session: SandboxSession): Promise<SnapshotRef>;
  restore(session: SandboxSession, snapshot: SnapshotRef): Promise<void>;
  diff(session: SandboxSession): Promise<WorkspaceDiff>;
  destroy(session: SandboxSession): Promise<void>;
}

## 8.2 生命周期边界

Runtime 负责 Agent turns、approvals、handoffs、tracing、RunState；Sandbox 负责 workspace、process、mount、provider session。两者不能混合所有权。OpenAI Agents SDK 当前文档也明确采用这种边界。citeturn0search10turn0search4

## 8.3 安全等级

READ_ONLY
WORKSPACE_WRITE
FULL_ACCESS

DEVICE_READ
DEVICE_WRITE
NETWORK
SECRET
PROCESS
DESKTOP

## 验收

Sandbox 外不能直接执行 Agent 产生的 shell side effect。

能够 snapshot → 修改 → restore。

高风险 Capability 默认 deny。

# 9. M4 — Capability Plane

## 9.1 Manifest

interface CapabilityManifest {
  id: string;
  version: string;
  description: string;
  risk: "low"|"medium"|"high"|"critical";
  permissions: Permission[];
  inputSchema: JSONSchema;
  outputSchema: JSONSchema;
  requiresApproval: boolean;
  network: boolean;
  sideEffects: string[];
}

## 9.2 统一执行接口

interface Capability {
  manifest: CapabilityManifest;
  execute(
    ctx: CapabilityContext,
    input: unknown
  ): Promise<CapabilityResult>;
}

## 9.3 注册表

CapabilityRegistry
├── register()
├── resolve()
├── list()
├── authorize()
├── execute()
└── revoke()

MCP 2026-07-28 已强调无状态核心、header-based routing、Tasks、授权强化与扩展框架；hmharness 的 MCP adapter 应保持协议边界稳定，不把 MCP session state 绑死到 Agent Runtime。citeturn0search1

# 10. M5 — Context + Memory V2

## 10.1 Memory

EpisodicMemory
SemanticMemory
ProceduralMemory
ProjectMemory

## 10.2 Context Candidate

interface ContextCandidate {
  source: string;
  contentRef: string;
  relevance: number;
  recency: number;
  importance: number;
  dependency: number;
  similarity: number;
  tokenCost: number;
}

## 10.3 Rank

score =
  0.30 * relevance +
  0.20 * dependency +
  0.15 * recency +
  0.15 * importance +
  0.10 * similarity -
  0.10 * normalizedTokenCost

权重第一版写死，后续由 Evaluation/Evolution 自动优化。

# 11. M6 — HarmonyBench

## 11.1 首版 50 Task

10 Project Creation / Scaffold

10 Build / Dependency / Configuration

10 Install / Launch / HDC / Logs

10 Compile / Runtime / Permission Bug Repair

5 UI / Navigation / State

5 Refactor / Test / Regression

## 11.2 Task Schema

{
  "id": "HMB-101",
  "version": "1.0",
  "domain": "harmonyos",
  "prompt": "...",
  "workspace": "...",
  "setup": ["..."],
  "expected": ["..."],
  "tests": ["..."],
  "maxSteps": 80,
  "maxCost": 2.0,
  "score": {
    "correctness": 0.35,
    "tests": 0.20,
    "reliability": 0.10,
    "repair": 0.10,
    "security": 0.05,
    "cost": 0.05,
    "latency": 0.05,
    "human": 0.05,
    "maintainability": 0.05
  }
}

## 11.3 HMH Score

总分 0–100。第一版使用固定权重；后续必须保留历史版本，防止“改评分规则后看起来变强”。

# 12. M7 — Agent Team

## 12.1 最小团队

Planner → Coder → Tester → Reviewer → Judge
                         ↑             |
                         └── Repair ───┘

## 12.2 Blackboard

ProjectBlackboard
├── requirements
├── architecture
├── currentPlan
├── decisions
├── knownFailures
├── testResults
├── artifacts
└── pendingApprovals

## 12.3 规则

Agent 不直接覆盖关键决策；提交 Proposal。

Conflict Detector 检查冲突。

Manager/Judge 决定 Commit。

所有关键决策写入 Project Memory。

# 13. M8 — Project Runtime

Project
├── projectId
├── workspace
├── state
├── checkpoints
├── tasks
├── decisions
├── memory
├── skills
├── runs
├── benchmarks
└── releases

## 生命周期

created
→ active
→ paused
→ resumable
→ completed
→ archived

## 必须实现

Checkpoint

Resume

Interrupt

Recovery

Rollback

Artifact versioning

Run continuation

# 14. M9 — Evolution V2

## 14.1 Candidate

interface EvolutionCandidate {
  id: string;
  target:
    | "prompt"
    | "skill"
    | "context"
    | "tool_policy"
    | "model_router"
    | "workflow"
    | "harness";
  baseVersion: string;
  candidateVersion: string;
  hypothesis: string;
  expectedMetric: string;
}

## 14.2 实验流程

Candidate
 ↓
Safety Gate
 ↓
Offline Evaluation
 ↓
Control / Treatment
 ↓
Statistical Comparison
 ↓
Canary
 ↓
Promotion
   ├─ success → active
   └─ regression → rollback

## 14.3 绝不能做

不能让生产 Agent 自己直接修改生产 Prompt。

不能没有 baseline 就宣布 improvement。

不能没有 rollback 就 promotion。

不能只用 LLM self-judge。

不能把一次成功当作统计显著。

# 15. M10 — Dataset + Model Router

## 15.1 Dataset

Trajectory
→ Filter
→ Deduplicate
→ Label
→ Evidence Attach
→ Reward
→ Dataset Version
→ Train / Eval Split

## 15.2 Router

Task Features
├── complexity
├── language
├── domain
├── expectedContext
├── latencyBudget
└── costBudget
       ↓
Model Router
       ↓
Model
       ↓
Evaluation
       ↓
Routing Outcome

# 16. M11 — RL 前置条件

只有满足以下条件才进入 RL：

≥1,000 条高质量 trajectory。

≥100 个稳定 benchmark task。

Reward 与人工质量判断相关性经过验证。

Evaluation regression suite 稳定。

模型/Skill/Workflow 版本可追溯。

存在明确 offline evaluation 与 holdout set。

否则优先做 Skill Evolution、Prompt Evolution、Router Optimization，而不是直接训练模型。

# 17. 测试金字塔

Unit
 ↓
Contract
 ↓
Integration
 ↓
Sandbox Integration
 ↓
Harmony Domain E2E
 ↓
Benchmark
 ↓
Long-Horizon Evaluation
 ↓
Canary / Production

## CI Gate

PR:
lint
typecheck
unit
contract
selected integration

Nightly:
full integration
HarmonyBench smoke
security checks

Weekly:
full HarmonyBench
long-horizon runs
regression comparison
evolution candidate evaluation

# 18. Git / PR / Issue 施工纪律

## Branch

main
├── feat/trajectory
├── feat/evaluation
├── feat/sandbox
├── feat/capability
├── feat/context-v2
├── feat/harmonybench
├── feat/agent-team
└── feat/evolution-v2

## PR 模板必须回答

改了什么？

为什么改？

兼容性风险？

安全风险？

新增哪些 Event？

新增哪些 Capability？

如何测试？

如何 rollback？

Benchmark 是否变化？

# 19. ADR 必备清单

ADR-0001 Runtime / Sandbox ownership

ADR-0002 Event schema

ADR-0003 Trajectory storage

ADR-0004 Capability security model

ADR-0005 MCP adapter boundary

ADR-0006 Evaluation contract

ADR-0007 Benchmark versioning

ADR-0008 Project checkpoint

ADR-0009 Evolution promotion

ADR-0010 Model router

# 20. 数据库 / 文件布局建议

.hmh/
├── project.json
├── runs/
│   └── <run-id>/
│       ├── trajectory.jsonl
│       ├── summary.json
│       ├── artifacts/
│       └── evidence/
├── checkpoints/
├── memory/
├── skills/
├── benchmarks/
├── evaluations/
└── evolution/
    ├── candidates/
    ├── experiments/
    └── promotions/

第一版使用文件系统 + SQLite metadata；需要高吞吐时再增加 PostgreSQL/ClickHouse/Object Storage。

# 21. CLI 施工命令

hmh init
hmh doctor
hmh project create
hmh project status
hmh run
hmh run resume <run-id>
hmh run replay <run-id>
hmh sandbox create
hmh sandbox snapshot
hmh sandbox restore
hmh capability list
hmh capability inspect <id>
hmh skill list
hmh skill validate <id>
hmh bench list
hmh bench run
hmh eval run
hmh evolution list
hmh evolution test <candidate>
hmh evolution promote <candidate>
hmh evolution rollback <version>

# 22. Web UI 施工顺序

Project Dashboard

Run Timeline

Tool/Capability Inspector

Evidence Panel

Evaluation Report

Sandbox / Workspace Diff

Checkpoint Manager

HarmonyBench Dashboard

Evolution Experiment Dashboard

Replay / Compare

不要先做聊天 UI。聊天只是 Project Runtime 的一个输入界面。

# 23. 安全验收清单

所有 capability 都有 manifest。

高风险 capability 默认 deny。

Secrets 不进入 trajectory 明文。

Sandbox 与 Host 边界有测试。

网络访问有 policy。

Device write 有 approval gate。

MCP server 可撤销。

Skill 可禁用。

Evolution candidate 可 rollback。

审计日志不可由 Agent 删除。

# 24. 性能目标（第一版）

| 指标 | 目标 | 备注 |
| --- | --- | --- |
| Event append | P95 < 20ms | 本地持久化 |
| Trajectory read | P95 < 200ms | 单 Run ≤ 10k events |
| Capability authorization | P95 < 5ms | 不含外部工具 |
| Context ranking | P95 < 300ms | 候选 ≤ 5k |
| Checkpoint metadata | P95 < 100ms | 不含大文件复制 |
| CLI startup | P95 < 1s | 冷启动基线 |
| Benchmark reproducibility | ≥95% | 同环境重复运行 |

# 25. 30 / 60 / 90 天具体施工表

| 周期 | 施工内容 | 输出物 | 验收 |
| --- | --- | --- | --- |
| Day 1–7 | M0 基线 + ADR | baseline report、ADR | CI 全绿 |
| Day 8–21 | M1 Trajectory | event schema、store、CLI | 真实 Run 可 replay |
| Day 22–35 | M2 Evaluation | Evaluator/Judge | 10 tasks 可稳定评分 |
| Day 36–50 | M3 Sandbox | sandbox abstraction | snapshot/restore |
| Day 51–65 | M4 Capability | registry/policy/MCP adapter | 工具统一鉴权 |
| Day 66–75 | M6 Bench 第一批 | 30–50 tasks | nightly benchmark |
| Day 76–90 | M5 + M7 | Memory/Context + Agent Team | 完整 SE loop |

# 26. AI Coding Agent 施工规则

下面的规则应放进仓库根目录 AGENTS.md / CLAUDE.md，并作为所有自动编码 Agent 的工程约束。

# HMH Engineering Rules

1. Read docs/architecture and relevant ADRs before modifying architecture.
2. Never rewrite an existing subsystem without an adapter/migration plan.
3. Every side-effectful action must go through Capability.
4. Every run-affecting action must emit an Event.
5. Every new public interface requires tests and documentation.
6. Never silently change persisted schemas; add migrations.
7. Never promote an evolution candidate without evaluation evidence.
8. Never weaken sandbox policy to make a test pass.
9. Prefer deterministic tests over LLM-judged tests.
10. Every bug fix must add a regression test.
11. Keep Domain-specific logic inside domain adapters.
12. Keep Runtime independent from HarmonyOS implementation details.
13. Before merging, run the smallest relevant benchmark.
14. Record compatibility and rollback strategy in the PR.
15. Do not add dependencies unless the dependency is justified in the PR.

OpenAI Agents SDK 当前也强调从简单 Agent 开始、在需要真实 workspace 时才进入 Sandbox，并将工具、handoffs、guardrails 与 tracing 作为显式原语；这与本施工顺序一致。citeturn0search13turn0search3

# 27. Master Prompt：直接交给 Codex / Claude Code / OpenCode

你是 hmharness 项目的 Principal Engineer + Agent Runtime Architect。

目标：
将现有 hmharness 增量升级为可观测、可评估、可恢复、
可安全扩展、可持续进化的 Autonomous Software Engineering Harness。

绝对原则：
- 不推倒重写。
- 先读现有代码、README、ARCHITECTURE、ROADMAP、测试。
- 每个阶段先建立 ADR，再编码。
- 每次只完成一个 Milestone。
- 任何 side effect 必须走 Capability。
- 任何重要 Runtime 行为必须产生 Event。
- 不得让 Agent 自己无证据地修改生产 Prompt/Skill/Policy。
- 所有 schema 必须版本化。
- 所有 Evolution 必须有 baseline、evaluation、promotion、rollback。
- 不以 LLM self-report 作为唯一成功依据。

施工顺序：
M0 Baseline
M1 Event + Trajectory
M2 Evaluation + Judge
M3 Sandbox
M4 Capability Plane
M5 Context + Memory
M6 HarmonyBench
M7 Agent Team
M8 Project Runtime
M9 Evolution V2
M10 Dataset + Model Router
M11 RL prerequisites
M12 V3

执行协议：
1. 首先扫描仓库并生成 architecture inventory。
2. 找到现有入口和可复用模块。
3. 列出与本 Milestone 相关的文件。
4. 创建 ADR。
5. 先写 tests。
6. 实现最小可用版本。
7. 运行 lint/typecheck/unit/integration。
8. 运行相关 benchmark。
9. 输出变更摘要、风险、兼容性、rollback。
10. 未通过 DoD 不得进入下一 Milestone。

每个 Milestone 必须输出：
- Changed files
- New interfaces
- New events
- Tests
- Benchmark result
- Security impact
- Migration impact
- Rollback plan

遇到架构冲突：
停止编码，解释冲突，提出最多 3 个方案，优先兼容现有系统。

遇到测试失败：
不要绕过测试；定位 root cause，增加 regression test。

最终目标：
让 hmharness 从 Agent CLI 演化为：
Agent Runtime → Agent Harness → Self-Evolving Harness
→ Agent Team Runtime → Autonomous Software Engineering OS。

# 28. 第一批建议直接创建的 Git Issues

[M0] Freeze architecture baseline and smoke suite

[M0] Add ADR runtime/sandbox boundary

[M1] Define RunEvent schema v1

[M1] Implement EventBus

[M1] Implement TrajectoryStore

[M1] Add hmh replay command

[M2] Define Evaluator interface

[M2] Implement evidence aggregator

[M2] Implement independent Judge

[M3] Define Sandbox interface

[M3] Implement local sandbox adapter

[M3] Implement snapshot/restore

[M4] Define CapabilityManifest

[M4] Implement CapabilityRegistry

[M4] Implement PolicyEngine

[M4] Migrate MCP tools to Capability

[M5] Implement ContextCandidate

[M5] Implement ContextRanker

[M5] Split Memory into four layers

[M6] Create HarmonyBench schema

[M6] Add first 30 tasks

[M6] Add benchmark runner

[M7] Implement Planner/Coder/Tester/Reviewer/Judge

[M7] Implement Project Blackboard

[M8] Implement Project entity

[M8] Implement CheckpointManager

[M9] Implement EvolutionCandidate

[M9] Implement Control/Treatment runner

[M9] Implement Promotion/Rollback

[M10] Implement ModelRouter

[M10] Export trajectory dataset

[M11] Reward design study and offline evaluation

# 29. Release Strategy

v2.0.0-foundation
  Trajectory + Evaluation + Sandbox + Capability

v2.1.0
  HarmonyBench + Context V2

v2.2.0
  Agent Team + Project Runtime

v2.3.0
  Evolution V2

v2.4.0
  Model Router + Dataset

v3.0.0
  Self-Evolving Agent Harness

# 30. 最终成功标准

不是“代码更多”，而是以下数字持续改善：

Task Success Rate       ↑
Regression Rate         ↓
Human Intervention      ↓
Cost per Successful Task↓
Time to Repair          ↓
Benchmark Score         ↑
Recovery Success        ↑
Skill Reuse             ↑
Evidence Coverage       ↑
Evolution Win Rate      ↑

真正的产品飞轮是：真实任务 → Trajectory → Evidence → Evaluation → Dataset → Evolution → 更强 Harness → 更多真实任务。

# 31. 当前技术参考依据

MCP 2026-07-28 Specification：stateless core、MRTR、header routing、cacheable list results、authorization hardening、Tasks 与 extensions。citeturn0search1

MCP 2026 Roadmap：agentic messaging、HTTP-native transport、agent identity/security、SDK DX 等后续方向。citeturn0search8

OpenAI Agents SDK：Agents、Runner、Sandbox Agents、Handoffs、Guardrails、Tracing、Sessions。citeturn0search2turn0search3

OpenAI Sandbox Clients：local、Docker、hosted sandbox 的统一客户端边界。citeturn0search4

OpenAI sandbox runtime boundary：Runner 与 Sandbox session 的生命周期所有权分离。citeturn0search10

# 32. 施工结论

建议立即启动 M0→M1，而不是同时开发所有 V2 模块。第一阶段只追求一个结果：任何真实 Agent Run 都能留下完整、结构化、可回放的 Trajectory，并且能够被独立 Evaluator 评分。

一旦这个地基完成，Sandbox、Capability、Benchmark、Memory、Agent Team 和 Evolution 就可以围绕统一 Event/Trajectory Contract 增量构建。这样 hmharness 才有机会从一个优秀的 HarmonyOS Agent 工具，真正升级为一个可持续进化的 Agent Engineering Runtime。